Barrie Chileen Martinez

DS785 UWLAX Capstone

9/10/2025

Capstone Proposal and Timeline

LSTM Modeling of Upper Mississippi River-Illinois Waterway System for Predictive Dredging Operations

Project Description

Over the past 20 years, the U.S. Army Corps of Engineers (USACE) Rock Island District Navigation and Operations section has been tracking dredging events within the Mississippi River and Illinois Waterway. Dredging and the maintenance of a navigable channel is one of the key missions of the Rock Island District. One of the challenges with meeting the demand for dredging is that it is often a reactive activity that occurs following a survey that identifies an area of shoaling. To best allocate resources towards the efficient operation of dredge plants, a better understanding of dredge material volumes along the river is crucial. The purpose of this project is to use machine learning and deep learning approaches to forecast dredging need based on weekly rivergage forecasts using a model trained on historic gage readings and shoaling rate calculations.

Rationale

Dredging is a critical mission assignment for the U.S. Army Corps of Engineers. While coastal districts have had more traction when applying these machine learning approaches for their dredging forecasts, inland districts are also areas of concern when it comes to maintaining a navigable channel. USACE is an organization that has a lot of longer-term historic datasets, and this case study provides an opportunity to leverage existing data to better inform business operations. While institutional knowledge has been key in dredging operations in the past, recent retirements and changes in personnel have highlighted the need for increased automation and advanced analytics to inform dredging operations. Ultimately, more efficient routing of dredging assets saves federal operations funds which allows for more dredging to increase channel availability and improve the channel conditions in the Rock Island area of responsibility.

Purpose

Case Study: This project applies machine learning and deep learning methodologies to support predictive dredging operations in the Upper Mississippi River and Illinois waterway system. This study builds upon previous work in the Southwest Pass/lower Mississippi river (Asborno et al. 2024) which is an active area of study for predictive dredging. Significantly less research on predicting shoaling has been conducted on the Upper Mississippi River and even fewer on the Illinois Waterway which provides an opportunity to extend proven methodologies to a new geographical context as a case study.

Client-Based project: The clients for this project are the dredge coordinators and the Operations section of The U.S. Army Corps of Engineers Rock Island District. The district Chief of Operations, Tom Heinhold is especially interested in applying AI and predictive analytics as a cost-savings measure in dredging operations. Other key stakeholders include Jarin Rudsell, who is the lead dredging coordinator, Matt Martin who is the dredging coordinator for the Mississippi River and Chris Reger who is the lead dredge coordinator for the Illinois Waterway. Other interested parties include Dan McBride, the lead geographer responsible for processing and analyzing dredging and hydrosurvey data and Michael Hartman who works in the Engineer Research and Development Center (ERDC) Coastal  and Hydraulics Laboratory and is the lead developer of the Corps Shoaling Analysis Tool.

Objectives

1. Clean and wrangle relevant data sources. Including but not limited to historic and current river gage forecasts and observations, historic dredging data, historic hydrosurvey data, and shoaling rates.

2. Identify which river gages are most effective at predicting dredging volumes and sedimentation rates.

3. Train and test an LSTM model using the river gage data and shoaling rates to predict dredging need via shoaling rates or binary classification of need (Yes/No).

4. Train and test a CNN model using the river gage data and shoaling rates to predict dredging need via shoaling rates or binary classification of need (Yes/No).

5. Compare the two models and see which performs the best using best-practice assessment metrics (ie. MAE, RMSE, precision, recall).

6. Develop mapping and graph products to communicate model results to key stakeholders and deliver final report to document model development process.

Project Data and Computational Requirements

The river gage dataset for this project contains 6,533 observations and 159 variables and is publicly available at rivergages.com. The hydrosurvey data is stored in ~500 different netCDF files that is publicly available on the eHydro program website and the dredging data is stored in an Oracle database at USACE Rock Island District. Shoaling rates will be calculated from the eHydro survey data using the Corps Shoaling Analysis Tool (Dunkin, Coe & Ratcliff, 2018) which is publicly available.

For the software requirements, I will be using a combination of Python and R for the data wrangling component. I do have access to a computer with good GPU for the LSTM and CNN model training and access to additional compute resources if needed. The data for the project is accessible to the public and has no restriction on its use. The biggest challenge I foresee in this effort is determining the shoaling rates due to potential outliers/underlying issues with historic survey data. Ensuring data quality will be key so I anticipate that a bulk of my work will be in developing the datasets that will be used for modeling. This is a novel study using publicly available data from both USACE and the National Weather Service.

Programming Language and Libraries

R and Python will be used to support this capstone. In Python I will be using pytorch, keras, or tensorflow for my LSTM modeling as well as rasterio, pandas, geopandas, and matplotlib for data wrangling and some plotting. In R I will be using tidyverse packages as well as caret and xGBoost for data wrangling and analysis. If I use R for my LSTM and CNN modeling, I will be using Keras, torch, or tensorflow depending on which is easiest to implement. For presentation of results, I will be using kable, R Markdown and sf, terra,tmap, ggplot2, and stars to create the output tables, output report, and mapping products if feasible.

Application of data science concepts

DS 700 – Foundations of Data Science – R Computational Language will be used for initial data exploration and analysis.

DS 705 – Statistical Analysis, course materials will be used for assessing data quality and some minor analysis. Specifically looking at standard deviations, imputation of data, statistical tests like MAE, RMSE and the various R packages in the Tidyverse.

DS 710 – Programming for Data Science. Python scripting skills will be used to pull data and make API calls. Final project for this course was used to pull data for my capstone. Maps will be created using the matplotlib or seaborn libraries which were also taught in this course.

DS 735 – Communicating about Data. Will use course concepts to develop proposal, present data results, and construct final capstone report.

DS 740 – Data Mining & Machine Learning. Will use key concepts from course, specifically xGBoost and PCA to identify strong predictors for the model and to reduce the dimensionality of this large dataset. R was also used heavily, and this course introduced the caret package which will be used for the machine learning application.

DS 776 – Deep Learning. Learned about CNN and used my final project to create a notebook about how LSTM works with examples that apply to this study. LSTM is especially useful for forecasting applications that use environmental data. While neural networks are hard to interpret, LSTM is an approach that can be translated and interpreted through temporal patterns and is able to capture both the short term (daily/weekly) and long term (seasonal, annual) patterns often exhibited with sediment transport. CNN is able to capture spatial patterns from the sediment accumulation raster. Raster data is able to show both spatial and quantitative patterns, CNN can be used to analyze the raster data to identify the spatial-derived problem areas in the channel and detect the highest areas of concern.

DS 780 – Data Science and Strategic Decision Making. I used concepts from this course heavily during my capstone scoping phase where I would host meetings with coworkers to identify the need for this tool.

Project Timeline with Activities

| Week | Task | Deliverables |
| --- | --- | --- |
| Week 1 (9/2 - 9/8): Capstone Project Selection | - Develop Capstone Project Pitch | Capstone Project Pitch |
| Week 2 (9/9 - 9/15): Formal Capstone Proposal Development | - Develop Capstone proposal - Develop project timeline | Capstone Proposal and Timeline |
| Week 3 (9/16 – 9/22): Problem Definition and Planning | - Identify research problem - Develop presentation 1 - Identify KPIs and success metrics - Write capstone section on problem definition and data collection, preparation, and cleaning section - Conduct final review of input data sets for data quality | Presentation 1: Peer Discussion (9/21), Presentation 1: Faculty Review (9/24) Objective 1 |
| Week 4 (9/23 - 9/29): Independent Project Work | - Continue assessing quality of CSAT derived shoaling data - Review RMD from initial sprint and document code - Ensure Github Repo is up to date - Run xGBoost and PCA on CSAT dataset and River Gage dataset to identify key predictors | Fully developed shoaling rates for predictor variable. Objective 1 Objective 2 |
| Week 5 (9/30 - 10/6): Data Collection, Cleaning, and Preprocessing | - Identify key predictors to be used in LSTM and CNN models - Research LSTM models and build out LSTM model framework for key predictors - Develop Presentation 2 | Presentation 2: Peer Discussion (10/5), Presentation 2: Faculty Review (10/8) Objective 2 Objective 3 |
| Week 6 (10/7 – 10/13): Independent Work – EDA and Feature Engineering | - Continue refinement and cleaning of data - Share progress with coworkers utilizing presentation 2 for feedback - Run LSTM in different configurations - Develop EDA and feature engineering presentation | Objective 3 |
| Week 7 (10/14 - 10/20): EDA and Feature Engineering Presentation | - Finalize EDA and feature engineering presentation - Write Exploratory Data Analysis and feature engineering section of capstone - Begin work on developing CNN model - Investigate use of raster data in CNNs | Presentation 3: Peer Discussion (10/19), Presentation 3: Faculty Review (10/22) Objective 4 |
| Week 8 (10/21 - 10/27): Independent Work - Model Development Phase 1 | - Test and train CNN model - Begin comparison of LSTM and CNN - Write about PCA and xGBoost results for exploratory data analysis and feature engineering section of capstone | Objective 3 Objective 4 Objective 5 |
| Week 9 (10/28 - 11/3): Independent Work - Model Development Phase 2 | - Continue comparison of LSTM and CNN - More time allocated towards model development in case challenges are met - Work on Presentation 4 | Objective 3 Objective 4 Objective 5 |
| Week 10 (11/4 - 11/10): Model Building and Evaluation Presentation | - Continue comparison of LSTM and CNN - Develop mapping product/visuals to communicate results - More time allocated towards model development in case challenges are met - Write LSTM and CNN results section for capstone as well as Model development and Evaluation section | Presentation 4: Peer Discussion (11/9), Presentation 4: Faculty Review (11/12) Objective 3 Objective 4 Objective 5 |
| Week 11 (11/11 – 11/17): Independent Work – Final Analysis and Visualization | - Continue comparison of LSTM and CNN - Continue work on visuals/final deliverables - Write results, insights, and recommendations section, conclusion, and refine abstract - Work on final presentation and code documentation | Objective 5 Objective 6 |
| Week 12 (11/18 – 11/24): Final Project Presentation to Peers | - Finalize capstone - Finalize presentation - Tie up any loose ends with data analysis | Final Presentation: Peer Discussion (11/23) Objective 6 |
| Week 13 (11/25 - 12/1): Independent Work - Final Documentation | - Finish capstone paper - Complete capstone website form - Complete final project self-reflection paper - Prepare final presentation for submission - Conduct final review of all products to ensure they’re complete. | Objective 6 |
| Week 14 (12/2 - 12/8): Final Presentation and Submission | - Turn in your capstone - Celebrate - Graduate! | Final Presentation: Faculty Review (12/7), Project Paper Submission (12/7), Code Submission (12/7) Final Documentation - Capstone Website Form (12/8), Final Project Self Reflection Paper (12/8) |

Citations

Asborno, Magdalena, Jacob Broders, Kenneth N. Mitchell, Michael A. Hartman, and Lauren D. Dunkin. "Forecasting Sediment Accumulation in the Southwest Pass with Machine-Learning Models." Journal of Waterway, Port, Coastal, and Ocean Engineering 150, no. 2 (2024): 04023022.

Dunkin, Lauren M., Lauren A. Coe, and Jay J. Ratcliff. "Corps shoaling analysis tool: Predicting channel shoaling." (2018).